## Slide 1
Solo Project:
Scene Manager for Near Real-Time
Concurrent Scene Manipulation
By: James Schmidt
Email: James.Schmidt@DigiPen.edu
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt

## Slide 2: Purpose
Faster scene iteration for developers
On the fly changes
Zero merge conflicts (during proper usage)
Promotes collaboration between developers
Utilizes object ownership
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt

## Slide 3: Scope
Planning for:
  Unity Plugin for clients
  Scene Manager providing service to clients
  Near Real-Time scene object manipulations
  Intuitive source control management
Stretch Goals:
  Highlighted object ownership
  Active user interface
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt

## Slide 4: Research
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt
Scene Manager
  Destiny by Bungie
Existing Tech
  Scene Fusion by Kinematic Soup

## Slide 5: Example
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt

## Slide 6: Schedule
Week | Tasks
6 | - Test if scenes can be updated with Unity through plugin (If Unity isn’t suitable, switch to secondary implementation)
7 | - Test plugin limitations
8 | - Test networking between Scene Manager and single client
9 | - Draft Research Paper - Test if Scene Manager can interact and validate scene changes with multiple clients updating the scene
10 | - Test/Tweak communication between Scene Manager and Unity clients
11 | - Finish Research Paper, Polish, and Submit
12 | - Relax!
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt

## Slide 7: Risks and Mitigations
Risk 1:
Not able to easily manipulate Unity’s scene files
Mitigations:
Change to using light weight custom engine to allow for easier way to display scene changes
Display changes via scene file modifications and command window updates
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt

## Slide 8: Risks and Mitigations
Risk 2:
Not able to share scene ownership with other clients
Mitigations:
First user becomes scene manager
Display changes via scene file modifications and command window updates
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt

## Slide 9: Risks and Mitigations
Risk 3:
Time
Mitigations:
Follow through with schedule
Document research as I go
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt

## Slide 10: Questions?
GAM450 Milestone 1
© 2018 DigiPen (USA) Corporation
Instructor: Jen Sward
By: James Schmidt